## Slide 1: Bug.sys
A fictional Subsidiary of polygames
Polygames is a fictional affiliate of Business Information Systems
BIS is a real program with Saskatchewan polytechnic

## Slide 2: Mission statement
To effectively manage projects that produce complete products of high quality through the use of a consistent methodology and effective communication

## Slide 3: motto
Process
Product
=Product ++

## Slide 4: motto
Process
Product
=Product ++
Excecuting & Controlling

## Slide 5: The Executing Controlling Cycle
  Scrums
  Status
Communicate
  Complete Tasks
  Request Changes
  Log Issues
Execute
  Revise documents
  Redefine Success
Monitor & Adjust

## Slide 6
Quick, “turn the chair” type meetings
Just the team
What are you working on?
Are you on schedule?
What are your blockers?
Appoint a “scrum master” for each meeting. Doesn’t have to be the PM
Try to keep it under 5 minutes, keep brief notes using a consistent template
ScRums (stand-ups)

## Slide 7: Status Meetings
Schedule?
Risks?
Conflict?
Changes?
What are the risks with our project?
  Have we realized any risks?
  Have new risks arisen?
  What will we do to mitigate risks?
Where are we on our Gantt chart?
  Are we ahead?
  Are we behind?
Are we aligned?
  Are we communicating?
  Do we agree with all metrics?
  Have there been personality issues?
Does anything from our current plan need to be revised?
  Scope?
  Assumptions?
  Time capacity?

## Slide 8: Critical deliverables for scrums and status
Scrum meeting notes
Status meeting minutes
You should have scrum notes or status meeting minutes for every class after completing your plan.

## Slide 9: The Change Control process
Status meeting minutes
Either schedule or improvised
Changed request
With sponsor sign-off
Change Log Entry

## Slide 10: ISSUE Management
Tests and QA Observations
Prioritize
From “show stopper” to “could live with it”
Change Log Entry

## Slide 11
DEC 11
Revenge of
The Flytrap
Describe a disagreement you had?
Walk us through a change you made?
Do you have unresolved QA Items?
Did the product scope change?